Name: [you name]

Role: [your role]

Week: [Start Date – End Date]

Summary

  Completed API integration for the payment gateway.

  Fixed major UI bugs in the dashboard.

  Started working on role-based access control module.

Tasks Completed

| Task / Project | Description | Status | Completion Date |
| --- | --- | --- | --- |
| API Integration – Cashfree | Integrated Cashfree API with backend services | Done | 30 Aug 2025 |
| Dashboard Bug Fixes | Fixed UI alignment & mobile responsiveness | Done | 1 Sep 2025 |
| Database Optimization | Indexed frequently used tables | Done | 2 Sep 2025 |

Work in Progress

| T`ask / Project | Description | Current Status | Expected Completion |
| --- | --- | --- | --- |
| Role-Based Access Control | Developing sub-admin access & permissions | 50% done | 7 Sep 2025 |
| Unit Testing – Payment Module | Writing test cases for payment workflows | 40% done | 6 Sep 2025 |

Planned for Next Week

- Complete role-based access control module

- Conduct code review & unit testing of payment module

- Start initial setup for notification system (Email + SMS)

## Issues / Blockers

- Delay in receiving updated API documentation from payment provider.

- Need UI design inputs for the notification settings page.

## Hours Spent

| Task / Project | Hours Logged |
| --- | --- |
| API Integration – Cashfree | 10 hrs |
| Dashboard Bug Fixes | 6 hrs |
| Database Optimization | 4 hrs |
| Role-Based Access Control | 8 hrs |
| Unit Testing – Payment Module | 5 hrs |